# PLAN D’ACTION - WerkPilot VLBG

Date : 2026-07-06

Projet : WerkPilot VLBG - Plateforme de Support Décisionnel

Autorité Contractuelle : WerkPilot_VLBG_Cahier_des_Charges_v2.1.docx

## STRATÉGIE GLOBALE

### Vision

WerkPilot VLBG est une plateforme mono-tenant, mono-nœud de support décisionnel pour PME manufacturières. Aucune capacité d’actuation machine, pas d’intégration PLC/SCADA.

### Portée Fixe

- 12 modules métier (S-01 à S-12)

- 5 rôles RBAC (ADMIN, PRODUCTION_MANAGER, MAINTENANCE_TECHNICIAN, ENERGY_MANAGER, VIEWER)

- 106 IDs explicites (BO, S, OOS, VAL, MD, PRD, ENE, EC, DTS, MNT, AN, REP, NFR, TEST, ACC)

- Toutes OQ résolues : OQ-001 à OQ-013 intégrées dans DOCX v2.1 Section 36.3

### Principes Non-Négociables

- OK Le DOCX v2.1 est l’autorité absolue

- OK Aucune OQ rouverte - toutes sont résolues

- OK Change control : Sections 36.1-36.2 du DOCX

- OK Arrêt approval Mohamed à chaque sprint exit

- OK Preuves de livraison : tests, gates, acceptance criteria

- OK Zero business-logic outside the DOCX

## ARCHITECTURE TECHNIQUE

### Stack Approuvé

| Layer | Technology | Version |
| --- | --- | --- |
| Backend | Java | 25 |
|  | Spring Boot | 4.1.x |
|  | Build | Maven Wrapper |
| Frontend | React | 18+ |
|  | TypeScript | Latest |
|  | Bundler | Vite |
| Database | PostgreSQL | Latest |
|  | Migrations | Liquibase |
| Deployment | Docker Compose | v2+ |
| Email | Mailpit (local) | Latest |
|  | SMTP Relay (pilot) | Company SMTP |

### Modules Métier (12)

- S-01 Identity → Login, refresh, 5 rôles, reset email

- S-02 Master Data → Factories, lines, machines, products, shifts

- S-03 CSV Import → Upload strict, validation atomique, correction, rollback

- S-04 Production → KPI, traçabilité, tendances

- S-05 Energy → kWh, énergie/unité, anomalies

- S-06 Scrap/Downtime → Taux, Pareto, patterns

- S-07 Analytics → Z-scores, explications, recommandations

- S-08 Maintenance → Tickets, transitions, due dates

- S-09 Dashboard → Cartes, filtres, KPI (perf: 500k rows en 5s)

- S-10 Reports → PDF/CSV mensuels, disclaimer allemand

- S-11 Audit → Append-only, 36 mois rétention

- S-12 Administration → Users, seuils, calendrier

### Rôles RBAC (Backend Authoritative)

- ADMIN → Tous droits

- PRODUCTION_MANAGER → Imports prod, KPI, tickets

- MAINTENANCE_TECHNICIAN → Tickets assignés

- ENERGY_MANAGER → Imports énergie, KPI, délégation optionnelle

- VIEWER → Read-only

## STRATÉGIE IDE

### Frontend

IDE : VS Code Agent : GitHub Copilot (Codex) Avantages : - Léger, ultra-rapide - Vite HMR instantané - Excellent TypeScript support - Playwright E2E fluide

### Backend

IDE : IntelliJ IDEA Community (gratuit) Agent : GitHub Copilot (Codex) Avantages : - Spring Boot magic - Debugging avancé - JPA/Hibernate insights - Refactorings de qualité

### Communication

Frontend (VS Code :5173)
 ↓
 /api reverse proxy
 ↓
Backend (IntelliJ :8080)
 ↓
PostgreSQL (Compose)

## FORMULES KPI CRITIQUES

| KPI | Formule | Cas Limites |
| --- | --- | --- |
| Total énergie | SUM(energy_kwh) | 1 décimale |
| Unités produites | SUM(units_produced) | Entier |
| Énergie/unité | SUM(kwh) / NULLIF(SUM(units),0) | N/A si units=0 ; 2 décimales |
| Taux rebut | SUM(scrap) / NULLIF(SUM(units+scrap),0)*100 | 2 décimales |
| Downtime | SUM(downtime_min) | Minutes entières |
| Disponibilité | (planned_min - downtime_min) / planned_min * 100 | Nécessite shift plan |
| Anomalies | Compte non-dismissed | Regrouper par sévérité |
| Maintenance backlog | OPEN + IN_PROGRESS | OVERDUE = query-time bool, PAS un statut |

## CONTRATS CLÉS RÉSOLUS

### Authentification (OQ-001 OK)

- Refresh token : HttpOnly, Secure, SameSite=Strict (12h)

- Access token : JSON + Bearer header (15 min)

- CSRF : Requis refresh & logout

- Reset : Fragment-URL token, 128-bit, 60 min, single-use, allemand

### Import CSV (OQ-009 OK)

- UTF-8, virgule, point décimal, header obligatoire

- Max 25 MB, 100k lignes

- Validation atomique : PROCESSING → COMMITTED/FAILED

- Erreurs : Max 500 + overflow metadata (allemand)

- Correction : Job COMMITTED → remplace + lineage + rerun analytics

- Rollback : Raison + pas de remplacement

### Temps & Granularité (OQ-005 OK)

- Intervals : Half-open [start, end), UTC stockage, Vienna affichage

- Energy : Machine XOR Line, jamais mix granularités période chevauchée

- KPI : Agrégation entièrement contenue, pas de proration

### Analytics Déterministe (OQ-007 OK)

- Baseline : 30 dernières périodes (min 10 pour z-score)

- Sévérité : MEDIUM ≥2.0, HIGH ≥3.0, CRITICAL ≥4.0

- Rerun : Clé identité fixe → no-op/changed/disappeared → SUPERSEDED (terminal)

- Recommandations : Versionnées, déterministes

### Rapports & Rétention (OQ-008 OK)

- Stockage : Volume externe UUID-driven

- Missing file : 404 (jamais silent regen)

- Rétention : 24 mois opérationnel, 36 mois audit

- PAS de scheduler → purge manuelle safeguarded + audit

- Disclaimer allemand : Anomalies, tickets, PDF

## ENDPOINTS API PRINCIPAUX

### Authentification

POST /auth/login
POST /auth/refresh (CSRF header)
POST /auth/logout (CSRF header)
GET /auth/me
POST /auth/password-reset-request
POST /auth/password-reset-confirm

### CSV Import (4 types)

POST /import-jobs/production-records (ADMIN, PROD_MANAGER)
POST /import-jobs/energy-measurements (ADMIN, ENERGY_MANAGER)
POST /import-jobs/downtime-records (ADMIN, PROD_MANAGER)
POST /import-jobs/scrap-records (ADMIN, PROD_MANAGER)
GET /import-jobs/{id}/errors (max 500 + overflow)
POST /import-jobs/{id}/correction (COMMITTED target)
POST /import-jobs/{id}/rollback (reason required)

### KPI & Analytics

GET /production/kpis
GET /energy/kpis
GET /dashboard/summary (perf: 500k en 5s)
GET /downtime/pareto
GET /quality/scrap-rate
GET /anomalies, PATCH /anomalies/{id}/status

### Maintenance & Rapports

GET, POST, PATCH /maintenance-tickets
POST /maintenance-tickets/{id}/comments
POST /reports/monthly
GET /reports/{id}/download

## BACKLOG D’IMPLÉMENTATION (6 SPRINTS)

### SPRINT 0 - Architecture Baseline (Ready/Planned)

Objectif : Skeleton exécutable, rules architecturales testables, B/F/D gates passent

| Task | Source | Deliverable | Key Proof |
| --- | --- | --- | --- |
| WP-S0-01 | Repo + toolchain | Git, Maven Wrapper, TypeScript Vite | validate-agent-kit.ps1 |
| WP-S0-02 | Architecture views | Context, use-case, container, component, deployment | 106-ID traceabilité |
| WP-S0-03 | PostgreSQL + Liquibase | Testcontainer, root changelog, empty-db migration test | LiquibaseMigrationIT |
| WP-S0-04 | Modular packages | com.werkpilot modules + dependency rules | ArchitectureRulesTest |
| WP-S0-05 | Shared API/OpenAPI | Error, pagination, aggregate, filter, job shapes | SharedApiContractIT |
| WP-S0-06 | Frontend shell | Router, React Query, forms, charts, i18n, libs | npm test -- --run src/app |
| WP-S0-07 | Docker Compose | local/test/pilot profiles, volumes, health checks | Gate D |
| WP-S0-08 | CI + observability | JSON logs, protected Actuator, seed, fixtures | B + F gates |

Exit Criteria : B, F, D pass ; migrations apply ; architecture rules executable ; approval Mohamed

### SPRINT 1 - Identity & Master Data (Planned)

Objectif : Auth complet, RBAC 5 rôles, master-data CRUD

| Task | Source | Deliverable | Key Proof |
| --- | --- | --- | --- |
| WP-S1-01 | OQ-001 | BCrypt, tokens, refresh rotate, logout, CSRF, CORS | AuthenticationFlowIT |
| WP-S1-02 | §8, TEST-03 | 5 rôles, backend authorization, user admin | UserAdministrationIT |
| WP-S1-03 | OQ-002, §27.4 | Enumeration-safe, Mailpit/SMTP, 60-min token, reset confirm | PasswordResetFlowIT |
| WP-S1-04 | MD-01..08 | Factories, lines, machines, products, shifts, reasons | MasterDataCrudIT |
| WP-S1-05 | OQ-003, §27.2 | system_settings, delegation toggle, authorization audit | EnergyThresholdDelegationIT |
| WP-S1-06 | S-11, §27.2 | Append-only audit, ADMIN query, required events | AuditPersistenceIT |
| WP-S1-07 | §25, ACC-02 | German login/reset/admin/master-data screens | npm test -- --run src/features/auth |

Exit Criteria : Auth/refresh/logout/reset pass ; RBAC enforcement ; master-data ops complete ; B/F gates pass ; approval Mohamed

### SPRINT 2 - Asynchronous CSV Import & Correction (Planned)

Objectif : 4 templates CSV, validation atomique, correction, rollback, 100k benchmark

| Task | Source | Deliverable | Key Proof |
| --- | --- | --- | --- |
| WP-S2-01 | OQ-009 | PROCESSING/COMMITTED/FAILED/SUPERSEDED, hash, 500-error cap | AsyncImportJobIT |
| WP-S2-02 | VAL-01..04 | UTF-8, comma, dot, headers, UTC, German row details | CsvTemplateValidationTest |
| WP-S2-03 | PRD-01 | Production template, atomic commit/reject, traceability | ProductionCsvImportIT |
| WP-S2-04 | OQ-005, ENE-01 | Energy template, machine/line XOR, granularity constraints | EnergyCsvImportIT |
| WP-S2-05 | DTS-01, DTS-04 | Downtime/scrap templates, duration/reason/category | DowntimeCsvImportIT |
| WP-S2-06 | OQ-006, §24.3 | Correction atomicity, rollback reason, lineage, active-row filtering | CorrectionImportIT |
| WP-S2-07 | S-03, §25 | Upload UI, React Query polling, history, German errors | npm test -- --run src/features/imports |
| WP-S2-08 | §34, NFR-03 | 4 fixture families (valid/invalid), 100k benchmark | LargeCsvImportBenchmarkIT |

Exit Criteria : All 4 templates pass atomic flows ; correction/rollback preserve lineage ; 100k evidence recorded ; B/F gates pass ; approval Mohamed

### SPRINT 3 - KPI APIs & Dashboard (Planned)

Objectif : KPI calculations, time/filter policies, dashboard 500k perf target

| Task | Source | Deliverable | Key Proof |
| --- | --- | --- | --- |
| WP-S3-01 | §4.2, PRD-02..05 | Pure production, energy/unit, scrap, downtime, availability KPI services | KpiCalculationServiceTest |
| WP-S3-02 | OQ-005, EC-01..04 | Canonical [from,to) windows, fully contained rows, no proration | TimeWindowAggregationIT |
| WP-S3-03 | PRD-02..06, ENE-02..04 | Production/energy records, trends, totals, top 10, CSV export | ProductionApiIT |
| WP-S3-04 | DTS-02..05 | Downtime/scrap totals, Pareto, scrap rate, filters | DowntimeApiIT |
| WP-S3-05 | S-09, NFR-02 | Dashboard summary, shared filters, aggregates, indexes | DashboardPerformanceIT |
| WP-S3-06 | §25.1, ACC-05 | German cards/filters/charts/tables, machine/record views | npm test -- --run src/features/dashboard |

Exit Criteria : Fixture KPIs exact match ; 500k dashboard target passes ; B/F gates pass ; approval Mohamed

### SPRINT 4 - Analytics & Maintenance (Planned)

Objectif : Anomalies déterministes, recommandations, maintenance tickets, anomaly→ticket workflow

| Task | Source | Deliverable | Key Proof |
| --- | --- | --- | --- |
| WP-S4-01 | S-12, OQ-003 | Threshold CRUD, delegation authorization, audit | ThresholdAdministrationIT |
| WP-S4-02 | AN-01, AN-03 | Baselines, threshold fallback, z-scores, severity, import trigger | AnomalyDetectionServiceTest |
| WP-S4-03 | OQ-007, §23.4 | Rerun identity, no-op/changed/disappeared behavior, SUPERSEDED | AnalyticsRerunIT |
| WP-S4-04 | AN-05, CR-001 | Versioned templates, exact German disclaimer | RecommendationServiceTest |
| WP-S4-05 | AN-03, AN-04 | Anomaly filters/detail/status/audit, German display, disclaimer | npm test -- --run src/features/anomalies |
| WP-S4-06 | MNT-01..07, OQ-012 | Lifecycle, assignment, comments, due-date, computed overdue | MaintenanceTicketLifecycleIT |
| WP-S4-07 | MNT-02, AN-04 | Anomaly→ticket linked creation, machine history, pattern detection | AnomalyToTicketIT |
| WP-S4-08 | §25, ACC-07 | German assigned-first list/detail, transitions, overdue badge | npm test -- --run src/features/maintenance |

Exit Criteria : Abnormal fixtures create deterministic anomalies ; reruns preserve history ; ticket workflow complete ; B/F gates pass ; approval Mohamed

### SPRINT 5 - Reporting, Operations, Hardening, Acceptance (Planned)

Objectif : PDF/CSV rapports, backup/restore/purge, security complete, E2E acceptance

| Task | Source | Deliverable | Key Proof |
| --- | --- | --- | --- |
| WP-S5-01 | REP-01..03 | PDFBox fixed sections, exact disclaimer, matching CSV evidence | MonthlyReportServiceIT |
| WP-S5-02 | OQ-008, §26.3 | UUID-derived external storage, authorized download, 404 missing-file | ReportStorageIT |
| WP-S5-03 | S-10, S-11 | Report generation/history/download, audit screens | npm test -- --run src/features/reports |
| WP-S5-04 | §28.1, OQ-011 | PostgreSQL + report-files backup/restore, safeguarded SQL purge | test-backup-restore-purge.ps1 |
| WP-S5-05 | §27, TEST-03 | Complete authorization matrix, sanitized errors, protected Actuator/OpenAPI | SecurityHardeningIT |
| WP-S5-06 | NFR-02..04 | 500k dashboard, 100k import, 25 users, no 5xx | k6 run performance-load.js |
| WP-S5-07 | NFR-07 | Playwright E2E Chrome/Edge/Firefox, full acceptance journey | Gate E |
| WP-S5-08 | §37 | README, .env.example, OpenAPI, CSV templates, runbooks, evidence | B, F, D, E gates |

Exit Criteria : All 10 acceptance criteria with reproducible evidence ; pilot installable/operable ; final approval Mohamed

## OK GATES DE QUALITÉ

### Backend Gate (B)

cd backend
./mvnw clean verify

OK Compile Java 25 OK Liquibase on PostgreSQL Testcontainers OK Unit/integration/security/architecture tests

### Frontend Gate (F)

cd frontend
npm ci
npm run lint
npm test -- --run
npm run build

OK Lint zero errors OK Unit/component tests OK Build successful

### Deployment Gate (D)

docker compose config
docker compose up -d --build
curl -f http://localhost:8080/actuator/health

OK All services healthy OK Volumes mounted OK Profiles correct

### E2E Gate (E)

npx playwright test

OK Chrome, Edge, Firefox smoke OK Login/import/dashboard/anomaly/ticket/report journey OK No visual regressions

## EXCUSIONS EXPLICITES (OOS-01..OOS-15)

- Excluded: PLC, SCADA, HMI, OPC UA, MQTT, Modbus, gateway

- Excluded: Shutdown, parameter changes, actuation

- Excluded: Python analytics, external LLM, generative AI

- Excluded: Full MES, ERP write-back, digital twin, mobile native

- Excluded: Certified predictive maintenance, legal compliance

- Excluded: High-availability clustering, data lake, ABAC

- Excluded: Multi-tenant SaaS

## PLAYBOOK AGENT CODEX

### Starter Goal

Implement backlog item WP-S<X>-<Y> from docs/IMPLEMENTATION_BACKLOG.md.
Read AGENTS.md + nested instructions. Keep Java25/SB4.1/React TypeScript.
Create execution plan from docs/plans/TEMPLATE.md. Done = documented commands pass,
no unrelated changes, plan records exact verification.

### Task Loop

- Sélectionner next item dependency-ready

- Donner goal : task ID, constraints, proof

- Mode Plan pour travail ambigu, execution-plan pour substantiel

- Inspection code avant edit

- Tests + gates affectées complètes

- Review diff + regression/security pass

- Update plan + traceability

- Stop approval Mohamed sprint boundary

### Handoff Checklist

- Task + requirement IDs

- Files and behavior changed

- Migrations/API changes

- Tests added

- Exact commands run + results

- Remaining risks

- Next smallest safe task

## POINTS DE DÉMARRAGE

### Avant Sprint 0

- ☐ Valider structure repo : backend/, frontend/, docs/, docker-compose.yml

- ☐ Documenter setup local : .env.example, README backend/frontend

- ☐ Valider toolchain : Java 25, Maven, Node 18+, Docker

- ☐ Setup IDE : IntelliJ + VS Code + Codex extensions

### Sprint 0 Démarrage

- ☐ WP-S0-01 : Repository skeleton

- ☐ WP-S0-02 : Architecture diagrams

- ☐ WP-S0-03 : PostgreSQL Testcontainer

- ☐ WP-S0-04 : Package architecture

- ☐ … (continuer tasks dans ordre)

### Approval Gate

Stop après chaque sprint exit pour approval Mohamed avant starting next sprint.

## RÉSUMÉ DÉCISIONNEL

| Aspect | Décision | Raison |
| --- | --- | --- |
| IDE Frontend | VS Code | Léger, Vite HMR, Playwright |
| IDE Backend | IntelliJ Community | Spring Boot, JPA, debugging |
| Agent | GitHub Copilot (Codex) | Code generation, tests, gates |
| Architecture | Modular monolith | Scalable, maintainable, testable |
| Database | PostgreSQL | ACID, constraints, migrations |
| Frontend Framework | React 18+ TypeScript | Modern, typed, ecosystem fort |
| Backend Framework | Spring Boot 4.1.x | Java 25, latest features |
| Testing | JUnit5 + Vitest + Playwright | Pyramid quality gates |
| Approval | Mohamed at sprint exit | Change control, risk mitigation |

## CONTACTS & ESCALATION

Sponsor : Mohamed Architecture Lead : [À confirmer] Frontend Lead : [À confirmer] Backend Lead : [À confirmer]

Approval Gates : Sprint 0, 1, 2, 3, 4, 5 exits Risk Mitigation : Weekly checkpoint, risk register

## RÉFÉRENCES DOCUMENTAIRES

| Document | Localisation | Autorité |
| --- | --- | --- |
| Cahier des Charges | WerkPilot_VLBG_Cahier_des_Charges_v2.1.docx | ABSOLUE |
| Analyse Projet | docs/PROJECT_ANALYSIS.md | Readiness assessment |
| Baseline Produit | docs/PRODUCT_BASELINE.md | Fixed scope, KPI, safety |
| Architecture | docs/ARCHITECTURE.md | Context, components, deployment |
| Modèle Domaine | docs/DOMAIN_MODEL.md | Entities, invariants, persistence |
| Contrat API | docs/API_CONTRACT.md | REST, endpoints, errors |
| Sécurité | docs/SECURITY.md | Auth, RBAC, audit, privacy |
| Stratégie Test | docs/TEST_STRATEGY.md | Suites, levels, acceptance |
| Backlog | docs/IMPLEMENTATION_BACKLOG.md | Tasks ordonnées, dependencies |
| Requirements | docs/requirements/REQUIREMENTS.csv | 106 IDs machine-readable |
| Agents | docs/AGENTS.md | Codex workflow + instructions |
| Playbook | docs/AGENT_PLAYBOOK.md | Agent loop + checklists |
| Décisions | docs/DECISIONS_AND_OPEN_QUESTIONS.md | OQ resolutions, CR log |

## VERSION CONTRÔLÉE

Version : 1.0 Date : 2026-07-06 Auteur : GitHub Copilot Approval : [À confirmer par Mohamed] Statut : Ready for Sprint 0 kickoff

Fin du Plan d’Action

Pour conversion en .docx : Ouvrir ce fichier dans Word ou utiliser Pandoc :

pandoc PLAN_ACTION.md -o PLAN_ACTION.docx